LATVIJAS REPUBLIKA

VALKAS NOVADA PAŠVALDĪBA

Reģ.Nr.90009114839, Beverīnas iela 3, Valka, Valkas novads, LV-4701,

tālr.64722238, e-pasts: novads@valka.lv, www.valka.lv

Valkā

21.05.2026. Nr. 3.10/26/418

State Shared Service Centre

Lõkke 4

Tallinn 10122

info@rtk.ee

anu-maaja.pallok@rtk.ee

COMMENTS AND POSITIONS ON THE DRAFT FINANCIAL CORRECTION DECISION NO. 12-1

Comments and positions submitted by: Valka Municipality Council

Beverīnas iela 3, Valka, Valkas novads,

LV-4701, Latvia

novads@valka.lv

Third party: Valga Municipality Government

Puiestee 8, Valga 68203

valga@valga.ee

Dear Mrs. Pallok,

1. On 7 May 2026, the State Shared Service Centre (hereinafter also SSSC) forwarded the draft financial correction decision No. 12-1 (hereinafter the draft decision) to Valka Municipality Council (hereinafter the lead partner) for information and comments. We hereby present our comments and positions on the draft resolution.

2. The lead partner shall contest the draft decision in its entirety. According to point 2.8 of the Guidelines to Financial Corrections, a financial correction decision may not be taken at all if the non-compliance is of a formal nature and has no actual or potential financial implications. In this case, in the opinion of the lead partner, it is a situation where a decision on a financial correction should not be made. The audit report concludes that the funding has been used in a targeted, reasonable and expedient manner in essential respects and in accordance with the objectives and requirements set out in the grant agreement and the Programme Guide. Secondly, it has been found that the accounts of the project comply with the legislation in force in all material respects. It has also been found that the provision of funding has been made available in all important aspects in the prescribed volume and on time, and co-financing has been ensured. In the opinion of the lead partner, it follows from the above that the alleged violations had no actual or potential financial impact.

3. The lead partner shall submit its comments and positions on the draft decision below.

4. Point 9 (p. 2) of the draft judgment states that Within the Tallinn Administrative Court's judgment of 18 March 2024 in administrative case no. 3-22-2397, the Tallinn Circuit Court directly emphasised that one of the irregularities described in the financial correction decision no. 12 did exist, yet the deliberation and reasoning was not thorough enough in all aspects for all irregularities and therefore the appeal could not have been granted. The Lead Partner disagrees with this conclusion. The circuit court did not and could not say that there was a violation in this particular case. The circuit court only noted that "in principle, the respondent's position that HT's turnover claim was disproportionate must be agreed." This is a fundamental legal assessment of the application of § 100 (3) of the PPrA. This general approach does not take into account all the circumstances of the individual case, nor does it address the objections and explanations of the lead partner or the third party. The administrative court did not address the issues related to the turnover claim in its decision, which is why the circuit court could not review the resolution of this issue. From the point of view of the circuit court, no specific guidelines can be read for resolving the issue of the turnover claim in this case.

5. In the draft judgment, based on the observations of the circuit court, only some of the circumstances related to the turnover claim have been reassessed. The draft decision ignores circumstances that both the lead partner and the third party have constantly drawn attention to throughout the proceedings of the previous decision. Section 5.5.2 of the programming document, which serves as the legal basis for the implementation of the project, provides for a specific unambiguous reference to the Public Procurement Act that must be followed (see https://www.riigiteataja.ee/akt/123032015024). This reference has been made to the wording of the Public Procurement Act, which entered into force on 2 April 2015 and expired on 25 October 2016. This is the Public Procurement Act, which was passed on 24 January 2007 and became invalid on 1 September 2017 with the entry into force of the new Public Procurement Act (passed on 14 June 2017). Thus, according to the programme document, the applicant for the grant had to follow the wording of the Public Procurement Act, which entered into force on 2 April 2015 and expired on 25 October 2016. In contractual relations, the application of a specific law may be agreed. The draft decision does not address this issue. The draft decision only speaks of a possible violation of the current wording of the PPrA, but in any case, an assessment should also be made of the significance of referring to a specific regulation that was previously in force in a contractual relationship.

6. The draft judgment states that 'there is no basis to conclude that the infringement resulted from an imperfect but good-faith application of the law or from legal ambiguity'. The lead partner cannot agree to this in a situation where the programming document refers to a specific wording of the PPrA (not to the current wording of the PPrA, which is technically possible). In addition, the fact that the establishment of the turnover requirement was an urgent recommendation of SSSC itself has been completely ignored. SSSC's own letter noted that qualification criteria could be established in the procurement so that a tenderer with more experience could be found. The letter contains a paragraph that first states that "One of the conditions of conformity of the procurement is, among other things, the requirement for the tenderer's turnover (clause 5): "The tenderer's turnover in the field of construction must be at least 6,000,000 euros on average for the last three financial years", which should be reflected under the qualification criteria as a requirement for the tenderer, not for the tender" and adds a specific recommendation: "This is a qualification condition, not a compliance condition. Move around." At the beginning of the letter, SSSC explains that "The authorities of the programme have consulted with public procurement experts, who have made a number of observations about the Valga-Valka procurement. We strongly recommend that you review them and make the necessary changes." Even if this is not a legally binding assessment, it shows that SSSC itself understood that a turnover requirement could be established in this way. The draft judgment does not take this fact into account.

7. It is also overlooked that the division of the contract into lots in the present case was due to the fact that some of the works took place in Estonia and some in Latvia. This is an intrinsic feature of this cross-border project, the differences arising from which should be taken into account.

8. Tenderers from outside Estonia could also participate in the procurement. Joint bids may also be submitted. Therefore, it is incorrect and inherently discriminatory to take into account only Estonia's potential tenderers in the draft decision.

9. The draft decision does not address the issue of the limitation period for making a decision, which in this case may prove to be important or. In the opinion of the lead partner, this issue must definitely be addressed, as leaving it for a later procedure may simply cause unjustified expenses.

10. The draft decision refers to Commission Decision C(2019)3452 'Guidelines for determining financial corrections for public procurement irregularities'. In the opinion of the lead partner, it is not possible to evaluate the public procurement published on 6 May 2019 on the basis of the decision of the European Commission of 14 May 2019. A law that was not in force at the time of the announcement of the procurement cannot serve as the basis for a decision on a financial correction.

11. The lead partner shall send this document electronically to the addresses info@rtk.ee and anu-maaja.pallok@rtk.ee.

| Valkas novada pašvaldības domes priekšsēdētājs | V.A.Krauklis |
| --- | --- |

L. Paškēvica

25737068