**Schedule ESG Tool development**

|  |  |  |
| --- | --- | --- |
| No. | Deliverable name and description | Time\* |
| 1. Project management and planning | | |
| 1.1. | Time plan and concept of the ESG Tool development. | M1 |
| 1.2. | Development of a detailed description of the technical solution of the system. The software structure of the platform to be developed, software components, relationships, and implementation phases.  Provide full project documentation, including:   * Activity plan development * Project risk mitigation plan * Project Quality Assurance plan * Software design description * System Architecture plan | M1-12 |
| 1. ESG evaluation Tool development | | |
| 2.1. | Tool architecture development | M2 |
| 2.2. | Company profile and registration module completed | M3 |
| 2.3. | Algorithm development according to methodology | M3 |
| 2.4. | System prototype developed | M3 |
| 2.5. | Result page module development | M4 |
| 2.6. | Platform test version developed with required functionality developed | M5 |
| 2.7. | Improvement integration after the 1st phase UX testing - Partners only | M6 |
| 2.8. | Improvement integration after 2nd phase piloting- companies in 4 countries, ENG version | M7-M9 |
| 1. Design development and public web page development | | |
| 3.1. | Design concept development | M2 |
| 3.2. | Public interfaces development | M2 |
| 3.3. | CMS development | M3 |
| 1. UX testing | | |
| 4.1. | UX testing scenario development | M3 |
| 4.2. | 1st phase UX testing delivery | M4 |
| 4.3. | 1st phase UX testing result analysis and plan for further improvements | M4 |
| 4.4. | 2nd phase piloting of the ESG tool with consortium selected piloting group | M6 |
| 1. Support and maintenance | | |
| 5.1. | Deliver CMS training to the Editors and respond to additional inquiries | M3 – M8 |
| 5.2. | Provide technical documentation of the tool and user manual | M12 |
| 5.3. | Ensure platform maintenance for 3 years after finalization of the development stage | After the ESG tool delivery |
| 1. Localization | | |
| 6.1. | Establishment of the local web page versions | M8-10 |
| 6.2. | Training of the country managers to deliver localizations | M8-10 |
| 6.3. | Rectifying errors and inaccuracies through the localization process | M8-12 |
| 1. Additional improvements and development | | |
| 7.1 | Additional improvements and development | M8-12 |

\*Starting from the date signing the contract